Scope of Work

Team members: Cam Becker, Justin Witcofski, Gavin Van Driel

Date submitted for review: April 26th, 2026

Submitted to: The U.S. Department of Transportation

The U.S. Department of Transportation (USDOT) has commissioned an analysis of agent behavior within the Foggy Bottom segment of the Third Generation Simulation (TGSIM) dataset. The goal is to evaluate the claim that autonomous vehicles (AVs) are safer and more predictable than other transportation agents by examining 200 seconds of recorded trajectory data at an intersection. The project focuses on localized interactions, particularly acceleration, deceleration, speed consistency, and movement patterns.

The objectives of this project are:

- Quantitatively compare the behavior of AVs, non-automated passenger vehicles, and pedestrians within intersection zones.

- Identify behavioral patterns such as acceleration/deceleration events, speed variability, and lane specific movement consistency.

- Produce visual and statistical evidence that supports or challenges the claim that AVs behave more safely and predictably.

- Generate clear, accessible visualizations including static plots or a movement of animation to illustrate agent interactions over time.

- Document coding decisions and discuss how analytical choices introduce bias into the interpretation of results.

To meet the project goals, the following tasks will be completed:

1. Data Acquisition & Preparation

- Import the Foggy Bottom subset of the TGSIM dataset.

- Clean and organize the data, including:

  - Handling missing or inconsistent values.

  - Filtering for the 200-second analysis window.

  - Extracting intersection zone segments.

- Structure the dataset for agent level and interaction level analysis.

2. Coding Requirements

- Install and use at least three external packages.

- Define and implement at least one custom function.

- Produce at least two graphs using appropriate visualization types.

- Complete all relevant engineering skill building tasks from the semester.

3. Behavioral Analysis

- Compute and compare:

  - Acceleration and deceleration patterns within the intersection.

  - Speed profiles along specific lanes.

  - Average speeds inside the intersection.

  - Frequency and magnitude of deceleration events.

- Identify behavioral differences between AVs and other agents.

- Summarize findings in tables and figures.

4. Visualization

- Create static plots showing:

  - Agent trajectory.

  - Speed or acceleration over time.

5. Bias & Ethics Analysis

- Document coding choices that may introduce bias, including:

  - Data filtering decisions.

  - Thresholds for defining events.

  - Visualization framing.

- Discuss how these choices influence interpretation of AV safety and predictability.

6. Project Documentation

- Scope of Work

- Engineering Time Sheet

- Gantt Chart outlining project timeline and task dependencies

- GitHub repository with code and README

- Annotated Code Document

- Technical Report Including introduction, methods, results, discussion, and references

Deliverables

The following deliverables will be submitted to USDOT and uploaded to the GitHub repository:

- Python Code

- GitHub Repository

- Scope of Work

- Gantt Chart

- Engineering Time Sheet

- Annotated Code Document

- Final Report